Solution Design Document AI Governance Advisory Agent

CLIENT

Meridian Advisory Group (Portfolio Project)

Version  1.0

Prepared by:  Arsh Wafiq Khan Chowdhury, Technology Consultant

Date : March 2026

Engagement Portfolio Project - AI Governance Advisory Agent

1. Document Purpose

This Solution Design Document describes the technical architecture, component selection, data flow, environment strategy, security design, and implementation approach for the AI Governance Advisory Agent. It is the primary reference for the build phase and should be read alongside the Discovery and Requirements Report.

2. Solution Overview

The AI Governance Advisory Agent is a multi-turn conversational agent built on Microsoft Copilot Studio, grounded in a curated Azure AI Search knowledge index containing authoritative AI governance frameworks. It is deployed to Microsoft Teams and accessible to all Meridian staff with a Microsoft 365 licence.

Architecture pattern : Retrieval Augmented Generation (RAG) with hybrid search. User queries are sent to Copilot Studio, which retrieves semantically relevant chunks from Azure AI Search and passes them to Azure OpenAI Service (GPT-4o) to generate a grounded, cited response. A confidence threshold governs escalation to a human contact.

3. Architecture Components

| Component | Microsoft Service | Purpose |
| --- | --- | --- |
| Conversational agent | Copilot Studio | Orchestrates multi-turn conversation; manages topics, entities, and routing logic |
| Language model | Azure OpenAI Service (GPT-4o) | Generates grounded responses from retrieved knowledge chunks |
| Knowledge retrieval | Azure AI Search | Indexes chunked governance documents; performs hybrid semantic and keyword retrieval |
| Knowledge base storage | SharePoint Online | Stores source documents; triggers re-indexing on update |
| Audit logging | Power Automate and SharePoint List | Captures every interaction with timestamp, user, query, response, and confidence score |
| Escalation routing | Copilot Studio adaptive card | Routes low-confidence queries to nominated SME; sends summary email |
| Identity and access | Microsoft Entra ID | Restricts agent to licensed Meridian users; no external access |
| Secrets management | Azure Key Vault | Stores API keys; no keys in Copilot Studio or flow configuration |
| Deployment channel | Microsoft Teams | End-user interface; SSO, no additional login required |

4. Data Flow

4.1 Standard Query Flow

- Consultant sends a natural language query via Microsoft Teams.

- Copilot Studio sends the query to Azure AI Search. Hybrid search retrieves the top 5 semantically ranked chunks.

- Retrieved chunks and the original query are passed to Azure OpenAI Service (GPT-4o) with a system prompt constraining the model to answer only from provided context, cite source and section, and not speculate beyond retrieved content.

- Confidence score is evaluated. At or above threshold (0.7): response returned to user with citations.

- Power Automate writes the interaction record to the SharePoint Audit Log within 60 seconds.

4.2 Escalation Flow

- Steps 1 to 3 as above.

- Confidence score falls below 0.7. Copilot Studio routes to the Escalation topic.

- Agent returns an adaptive card: acknowledges the query, declines to speculate, identifies the nominated AI governance SME.

- Power Automate logs the interaction with an escalation flag and sends the original query to the SME via email.

4.3 Knowledge Base Update Flow

- Administrator uploads a new or revised document to the SharePoint Knowledge Base library.

- A Power Automate flow detects the new or modified file and triggers an Azure AI Search re-index.

- Azure AI Search processes the document: chunks at 512 tokens with 10% overlap, generates embeddings using text-embedding-ada-002, and updates the index.

- Updated index available to the agent within approximately five minutes. No redeployment required.

5. Environment Strategy

The solution follows the Microsoft Power Platform hub-and-spoke environment model, consistent with the Centre of Excellence (CoE) Starter Kit recommended practice.

Key decision : The Default Power Platform environment is not used at any stage of this project. All environments are dedicated and named. See ADR-003 for the full rationale.

| Environment | Purpose | Access | Solution type |
| --- | --- | --- | --- |
| Meridian AI Advisory Development | Initial build and configuration | Project team only | Unmanaged |
| Meridian AI Advisory Test | UAT with representative consultants | Project team and UAT panel | Managed |
| Meridian AI Advisory Production | Live deployment to all Meridian users via Teams | All licensed users (agent); Admins (environment) | Managed |

6. Security and Governance Design

6.1 DLP Policy Review

Before any build work begins, the existing Meridian DLP policies must be reviewed for compatibility with the connectors required by this solution. The following connectors must be classified as Business in the applicable DLP policy:

- Azure OpenAI Service connector

- Azure AI Search connector

- SharePoint connector (knowledge base and audit log)

- Microsoft Teams connector (deployment channel)

Risk  DLP policy incompatibility is the highest-rated risk in this engagement. The review is a Phase 1 prerequisite — no build work begins until the Head of Technology confirms compatibility. See Risk Register in Section 9.

6.2 Data Sovereignty

All Azure resources are provisioned in the Australia East region. No data is routed outside this region. SharePoint Online data residency is confirmed as Australia under Meridian's Microsoft 365 tenancy.

6.3 Access Control

| Role | Access level | Mechanism |
| --- | --- | --- |
| Meridian licensed users | Query the agent via Teams | Entra ID SSO; agent published to target group only |
| Power Platform administrators | Manage environments and solutions | Power Platform admin role; MFA required |
| Azure administrators | Manage Azure resources and Key Vault | Azure RBAC; Key Vault access policy; MFA required |
| Knowledge base administrators | Upload and update documents | SharePoint site member role; MFA required |
| Audit log readers | Read the SharePoint audit log | SharePoint list viewer; restricted to Compliance Manager and Head of Technology |

7. Knowledge Base Design

7.1 Initial Knowledge Base Contents

| Framework | Source | Why included |
| --- | --- | --- |
| Australian Government AI Ethics Framework | Dept. of Industry, Science and Resources | Primary Australian governance reference |
| Microsoft Responsible AI Principles | Microsoft (public documentation) | Required for all Microsoft-stack AI deployments |
| NIST AI Risk Management Framework 1.0 | US National Institute of Standards and Technology | International reference, frequently cited by enterprise clients |
| EU AI Act: Key Obligations Overview | European Commission (public summary) | Relevant for clients with European operations |
| ISO/IEC 42001:2023 Overview | ISO (publicly available summary) | Emerging global standard, appearing in enterprise RFTs |

7.2 Chunking and Indexing Strategy

- Chunk size: 512 tokens per chunk with 10% overlap (approximately 51 tokens) to preserve context across boundaries.

- Embedding model: text-embedding-ada-002 via Azure OpenAI Service, deployed in Australia East.

- Index fields: chunk content, source document name, framework name, section heading, page number, embedding vector.

- Search configuration: hybrid search enabled (keyword and semantic) with semantic ranker for natural language queries.

- Re-indexing: triggered automatically by Power Automate on document upload or modification.

8. Implementation Phases

| Phase | Activities | Duration | Owner |
| --- | --- | --- | --- |
| 1. Environment setup | Provision Power Platform environments; create Azure resource group, OpenAI Service, AI Search, Key Vault in Australia East; confirm DLP policy. | Days 1 to 3 | Arsh Chowdhury |
| 2. Knowledge base | Prepare and upload source documents; configure Azure AI Search indexer; validate chunking and embedding; run test queries. | Days 4 to 7 | Arsh Chowdhury |
| 3. Agent build | Configure Copilot Studio agent in Dev; build query topic, escalation topic, and greeting; connect knowledge source; configure system prompt and confidence threshold. | Days 8 to 14 | Arsh Chowdhury |
| 4. Audit logging | Build Power Automate interaction logging flow; build escalation email flow; test both end-to-end. | Days 15 to 17 | Arsh Chowdhury |
| 5. UAT | Promote managed solution to Test; execute 16 UAT test cases; triage defects; re-test after fixes. | Days 18 to 24 | Arsh Chowdhury and UAT panel |
| 6. Production deployment | Promote to Production; publish to Teams; confirm DLP in production; brief administrators. | Days 25 to 28 | Arsh Chowdhury and Head of Technology |
| 7. Handover | Deliver documentation portfolio; train knowledge base administrator; confirm audit log access; schedule 30-day check-in. | Days 29 to 30 | Arsh Chowdhury |

9. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| DLP policy blocks agent connectors in production | Medium | High | DLP review in Phase 1 before build; Head of Technology sign-off before UAT promotion. |
| Response latency exceeds NFR-01 target (8 seconds) | Low | Medium | System prompt kept concise; retrieval limited to top 5 chunks; latency tested in UAT. |
| Knowledge base content becomes outdated | High | Medium | Power Automate update trigger and administrator runbook provided at handover; quarterly review recommended. |
| Confidence threshold set too low — inaccurate responses returned | Medium | High | Threshold validated in UAT against known-correct queries; configurable post-deployment. |
| User adoption below 60% at 30 days | Medium | Medium | Teams announcement drafted; short walkthrough video produced; champion consultant identified. |

Solution Design Document — Version 1.0 — March 2026