Architecture Decision Record AI Governance Advisory Agent

CLIENT

Meridian Advisory Group (Portfolio Project)

Version 1.0

Prepared by Arsh Wafiq Khan Chowdhury, Technology Consultant

Date March 2026

Engagement Portfolio Project - AI Governance Advisory Agent

This document records four key design decisions made during the architecture phase. Each record captures the context, the options considered, the decision, the rationale, and the trade-offs accepted. This format follows standard Microsoft partner engagement practice.

ADR-001 Retrieval Strategy

| Decision ID | ADR-001 |
| --- | --- |
| Status | Accepted |
| Date | March 2026 |
| Decided by | Arsh Chowdhury, Technology Consultant |

Decision:  Use hybrid search (keyword and semantic) in Azure AI Search rather than keyword-only or vector-only retrieval.

CONTEXT

The agent must return accurate, relevant responses to natural language queries about AI governance frameworks. Users phrase queries in varied ways, from precise terminology ('What does the Australian AI Ethics Framework say about transparency?') to conversational ('How do I explain to a client why they need a human oversight process?'). The retrieval strategy determines how well the knowledge index handles this variation.

OPTIONS CONSIDERED

- Keyword-only search: Fast and predictable but fails on conceptual or paraphrased queries where exact terminology is absent.

- Vector-only search: Handles semantic similarity well but can surface less precise matches and is harder to explain to stakeholders.

- Hybrid search with semantic ranker: Combines keyword recall with semantic relevance. The ranker re-scores results from both methods, improving precision for natural language queries.

DECISION AND RATIONALE

Hybrid search with the Azure AI Search semantic ranker is selected, retrieving and re-ranking the top 5 results. Governance frameworks use both precise terminology (keyword search advantage) and conceptual language (semantic search advantage). The hybrid approach maximises relevant retrieval across both query types. Performance cost of the semantic ranker is acceptable given the 8-second NFR-01 latency target, confirmed in testing.

TRADE-OFFS ACCEPTED

Slightly higher Azure AI Search cost: the semantic ranker requires the Standard tier, more expensive than Basic. Accepted given the accuracy improvement and the compliance risk of returning irrelevant governance guidance to consultants advising clients on regulated AI deployments.

ADR-002 Confidence Threshold and Escalation Design

| Decision ID | ADR-002 |
| --- | --- |
| Status | Accepted |
| Date | March 2026 |
| Decided by | Arsh Chowdhury with Legal and Compliance Manager |

Decision:  Set confidence threshold at 0.7 and route below-threshold queries to a named SME via adaptive card — not to a generic disclaimer.

CONTEXT

AI governance is a domain where an uncertain or wrong answer has real consequences. A consultant who acts on inaccurate guidance in a client engagement creates compliance and reputational risk for Meridian. The escalation design must balance helpfulness with reliability.

OPTIONS CONSIDERED

- No threshold: Return all responses regardless of confidence. Simple, but risks misleading consultants with low-quality answers.

- Threshold with generic disclaimer: Return uncertain answers with a caveat. Passes the decision back to the user without actionable guidance.

- Threshold with named SME escalation: Below threshold, agent declines to speculate and routes to a named person. Clear, actionable, and consistent with responsible AI principles.

DECISION AND RATIONALE

Threshold set at 0.7 (configurable). Below-threshold queries trigger the Escalation topic, which returns an adaptive card identifying the nominated AI governance SME and sends a summary email. The legal and compliance manager identified speculative answers as the primary risk. A named escalation path is more useful than a disclaimer because it gives the consultant a clear next action and ensures the SME is aware of query patterns the knowledge base does not yet cover.

TRADE-OFFS ACCEPTED

Some queries just below threshold could be answered adequately. Threshold may be adjusted upward post-UAT if escalation volume is too high. Accepted: better to escalate appropriately than to risk misleading governance advice in a client-facing context.

ADR-003 Power Platform Environment Strategy

| Decision ID | ADR-003 |
| --- | --- |
| Status | Accepted |
| Date | March 2026 |
| Decided by | Head of Technology |

Decision:  Use three dedicated Power Platform environments (Development, Test, Production) rather than deploying to the Default environment.

CONTEXT

Copilot Studio and Power Automate can be deployed to the Default Power Platform environment. This is the simplest path but carries known risks in enterprise environments: DLP policy inheritance issues, unmanaged solution sprawl, and the inability to promote a tested solution to production without rebuilding it.

OPTIONS CONSIDERED

- Default environment only: Fastest start. No setup time. Not appropriate for production workloads; Default DLP policy is typically permissive and unaligned to production requirements.

- Single dedicated environment: Used for both build and production. Simpler than three environments but conflates development and live, making it impossible to test safely without risking the live agent.

- Three environments (Dev, Test, Production): Follows Microsoft CoE Starter Kit guidance. Allows safe development, structured UAT promotion, and a clean production deployment. Managed solutions enforced from Test onward.

DECISION AND RATIONALE

Three dedicated environments are created before the build phase begins. Unmanaged solutions are used in Development for flexibility. Managed solutions are used in Test and Production to enforce change control. The three-environment model ensures that what is tested in UAT is exactly what is deployed to production, and that DLP policy is reviewed and applied correctly in each environment.

TRADE-OFFS ACCEPTED

Two to three additional days of setup time in Phase 1. Accepted: deploying directly to the Default environment in a 200-person firm with existing DLP policies carries too much risk to justify the time saving.

ADR-004 Audit Logging Architecture

| Decision ID | ADR-004 |
| --- | --- |
| Status | Accepted |
| Date | March 2026 |
| Decided by | Arsh Chowdhury with Compliance Manager |

Decision: Use a Power Automate flow writing to a SharePoint List for audit logging rather than Dataverse or a custom Azure SQL database.

CONTEXT

FR-05 and NFR-05 require all agent interactions to be logged with a 12-month retention period and access restricted to the Compliance Manager and Head of Technology. The logging solution must be maintainable after handover by Meridian staff without developer involvement.

OPTIONS CONSIDERED

- Azure SQL Database: Highly structured and query able. Requires ongoing Azure cost, developer access for maintenance, and additional complexity at handover.

- Dataverse table: Native to the Power Platform and well-integrated with Power Automate. Requires Dataverse capacity licensing; retention policy management is more complex.

- SharePoint List via Power Automate: Familiar to Meridian administrators. No additional licensing. Straightforward access control via SharePoint permissions. Exportable to Excel for compliance reporting. Retention policy manageable natively.

DECISION AND RATIONALE

SharePoint List is selected. Power Automate writes a record on every agent interaction. The list is configured with restricted access and a SharePoint retention policy set to 12 months. The primary drivers are administrator familiarity and maintainability post-handover. At estimated usage (150 users, average 3 queries per day), annual log volume is approximately 164,000 records, well within SharePoint List capacity. Compliance reporting requirements (filter by date, user, escalation flag) are fully achievable via SharePoint views or Excel export.

TRADE-OFFS ACCEPTED

SharePoint Lists are less efficient for complex queries across large datasets compared to Azure SQL. Accepted. If query volume or reporting requirements grow materially, migration to Dataverse is the recommended next step and is documented in the handover runbook.

Architecture Decision Record — Version 1.0 — March 2026