Deployment Runbook AI Governance Advisory Agent

CLIENT

Meridian Advisory Group (Portfolio Project)

Version  1.0

Prepared by:  Arsh Wafiq Khan Chowdhury, Technology Consultant

Date:  March 2026

Engagement Portfolio Project  -  AI Governance Advisory Agent

1. Purpose

This runbook provides step-by-step instructions for deploying the AI Governance Advisory Agent from the Test environment to Production, and for ongoing administration after go-live. It is written for the Meridian Head of Technology and knowledge base administrator. No developer involvement is required for routine administration tasks after handover.

Audience : Head of Technology (deployment and environment administration) and Knowledge Base Administrator (document management and re-indexing). Both roles should read this document before go-live.

2. Pre-Deployment Checklist

Complete every item below before beginning the production deployment. Do not proceed until all items are confirmed.

| Item | Owner | Confirmed |
| --- | --- | --- |
| UAT sign-off received from all three approvers | Project lead |  |
| DLP policy in Production environment reviewed and confirmed compatible with all agent connectors | Head of Technology |  |
| Azure resources (OpenAI Service, AI Search, Key Vault) operational in Australia East region | Head of Technology |  |
| Azure Key Vault contains current API keys; no keys stored in flow or agent configuration | Project lead |  |
| Production Power Platform environment created: Meridian AI Advisory Production | Head of Technology |  |
| SharePoint Audit Log list created in Production with restricted access | Head of Technology |  |
| SharePoint Knowledge Base library created in Production with administrator access only | Head of Technology |  |
| All knowledge base source documents uploaded and indexer confirmed operational in Production | Project lead |  |
| Agent published to Meridian AI Advisory Teams app for target user group | Head of Technology |  |
| Rollback plan confirmed: previous version available for re-publish within 30 minutes | Head of Technology |  |

3. Deployment Steps

Step 1: Export Managed Solution from Test

- Navigate to make.powerapps.com and select the Test environment (Meridian AI Advisory Test).

- Go to Solutions, select the AI Governance Advisory Agent solution.

- Select Export, choose Managed, confirm version number (1.0.0.0 for initial release).

- Download the exported .zip file to a secure local folder.

Step 2: Import Managed Solution to Production

- Switch environment to Meridian AI Advisory Production.

- Go to Solutions and select Import solution.

- Upload the managed solution .zip file from Step 1.

- During import, configure all connection references to use Production connections (Azure OpenAI, Azure AI Search, SharePoint, Teams). Do not reuse Test connections.

- Confirm Key Vault references point to the Production vault.

- Complete the import. Resolve all warnings before proceeding.

Step 3: Validate Agent in Production

- Open Copilot Studio in the Production environment. Confirm the agent is present and published.

- Send three test queries via the Teams channel. Confirm responses are returned correctly.

- Confirm the Audit Log SharePoint list receives records for all three queries within 60 seconds.

- Send one low-confidence query. Confirm the escalation adaptive card is displayed and the SME receives the email.

Step 4: Publish to Microsoft Teams

- In Teams Admin Centre, navigate to Teams apps and select the Meridian AI Advisory app.

- Confirm the app is published to all Meridian Microsoft 365 licensed users.

- Send a brief announcement to the all-staff Teams channel.

4. Post-Go-Live Administration

4.1 Updating the Knowledge Base

No developer involvement required. Estimated time: 15 minutes.

- Prepare the document in PDF or Word format. Use a clear file name (e.g. NIST_AI_RMF_v1.0_2023.pdf).

- Navigate to the SharePoint Knowledge Base library (link in administrator bookmark folder).

- Upload the document. If replacing an existing version, delete the old version first.

- Wait approximately 10 minutes for automatic re-indexing to complete.

- Test by querying the agent on content from the new document.

- Log the update in the Knowledge Base Update Log (SharePoint list).

4.2 Adjusting the Confidence Threshold

If escalation volume is too high or too low after go-live, the threshold can be adjusted by a nominated administrator with Copilot Studio access.

- Open Copilot Studio in the Production environment.

- Open the Escalation topic and locate the condition evaluating the confidence score variable.

- Adjust the threshold value (current: 0.7). Lowering reduces escalations; raising increases them.

- Save and publish. Changes take effect immediately.

- Log the change in the Change Log (SharePoint list, Head of Technology access).

4.3 Rollback Procedure

Target : 30 minutes from rollback decision to restored service.

- In Teams Admin Centre, unpublish the Meridian AI Advisory app from the target user group.

- In the Production Power Platform environment, go to Solutions and delete the current managed solution version.

- Re-import the previous managed solution version (retained in the project archive folder).

- Re-publish the Teams app.

- Notify affected users via the all-staff Teams channel.

- Log the incident and resolution in the Change Log.

5. Support Contacts

| Issue | First contact | Escalation |
| --- | --- | --- |
| Agent returns incorrect responses | Knowledge Base Administrator (check if content updated or removed) | Project lead (Arsh Chowdhury) within 30-day support window |
| Agent not accessible in Teams | Head of Technology (confirm Teams app publication and Entra ID access) | Microsoft 365 support |
| Audit log not receiving records | Head of Technology (check Power Automate flow run history in Production) | Project lead within 30-day support window |
| Knowledge base urgent update | Knowledge Base Administrator (Section 4.1 procedure) | Head of Technology if access issues |

Deployment Runbook — Version 1.0 — March 2026